WEST VIRGINIA DEPARTMENT OF TRANSPORTATION

DIVISION OF HIGHWAYS

MATERIALS CONTROL, SOILS AND TESTING DIVISION

MATERIALS PROCEDURE

GUIDE FOR QUALITY CONTROL OF COMPACTION

# PURPOSE

## This procedure sets forth minimum guidelines for the Contractor's Quality Control Plan (QC Plan) for embankment, subgrade, pipe and random fill used as structure backfill material and aggregate base courses.  It is intended that these requirements be used as a procedural guide in detailing the inspection, sampling, and testing necessary to maintain compliance with the specification requirements.

To establish procedural guidelines for approval and documentation of a Master QC Plan.

# SCOPE

This procedure is applicable to all items requiring compaction control except bituminous concrete pavements.  It outlines the quality control procedures Compaction items and includes procedures for approving and using Master and/or Project Specific QC Plans. This procedure also aids in documentation and retention of QC Plans in ProjectWise.

# ReferenceD DOCUMENTS

- MP 700.00.24

- MP 207.07.20

- MP 712.21.26

- MP 700.00.50

- WV Division of Highways Construction Manual

- WV Division of Highways Standard Specifications

# General requirements

The Contractor shall provide and maintain a quality control system that will provide assurance that all materials submitted to the Division for acceptance will conform to the contract requirements whether natural, manufactured or processed by the Contractor, or procured from suppliers. The Quality Control Plan should clearly describe the methods by which the Quality Control Program will be conducted. For example, the items to be controlled, tests to be performed, testing frequencies, sampling locations and techniques all should be included and each item should be listed separately. Also, a detailed plan of action regarding disposition of non-specification material should be included.  Such a plan should provide for immediate notification Division in the event non-conforming situations are detected.

Inspection and testing records shall be maintained, kept current, and made available for review by the Engineer throughout the life of the contract. All other documentation, such as date of inspections, tests performed, temperature measurements, and any accuracy, calibration, or re-calibration checks performed on production or testing equipment should be recorded.

The Contractor shall maintain standard calibrated equipment and qualified personnel in accordance with contract and specification requirements for the material being compacted.

# Quality control plan

The Contractor shall prepare a QC Plan detailing the type and frequency of inspection, sampling, and testing necessary to measure and control the the compaction properties of materials and construction governed by the Specifications. As a minimum, the sampling and testing plan should detail sampling location, sampling techniques, and test frequency to be utilized.  Quality control sampling and testing performed by the Contractor may be utilized by the Division for acceptance.

### A QC Plan shall be developed by the Contractor and submitted to the Engineer prior to the start of construction on every project. Acceptance of the QC Plan by the Engineer will be contingent upon its concurrence with these guidelines as listed in section 5.2 thru 5.4.5.2.

As work progresses, an addendum(s) may be required to a QC Plan to keep the QC program current. Personnel may be required to show proof of certification for testing.

QC PLAN MINIMUM REQUIREMENTS

The QC Plan should be on Company Letterhead and addressed to the District which it pertains, and the items to be controlled.  Attachment #4 illustrates an example for use as a guide to developing a QC Plan.

Provide the name of the Person who is responsible for the Company’s Quality Control operations/program and will be liaison with the Division's personnel.

List all inspector’s names performing compaction tests on the project and their date becoming a Certified Soils Compaction Inspector as per WVDOH Specification Section 106 Control of Materials.

Compaction field tests will be performed according to MP 207.07.20,

- MP 700.00.24, and Specification 716.32.3.

### Soft shale tests are to be done as per Section 716 of the Standard Specifications.

### Based on the geotechnical information, discuss the locations of soft shale and weak rock within the cut or borrow that requires testing and how this material will be segregated from rock lifts.

### Provide details on how rock exceeding the maximum rock size will be removed from the lifts and placed outside the fill.

### Provide discussion of special benching, toe keys and Select Embankment where shown on the plans.

### Discuss complete removal of temporary end-dumped haul roads that are placed in embankment areas.  Deep ramps into fill areas at transitions are disallowed.

Specify in the plan the methods by which each item will be tested. Table A and Table B (attached) summarizes the different materials, minimum frequencies, and the appropriate test procedure or method for controlling each material.

A flow chart for embankment material, Table C (attached), shall  serve as a guide for identifying material types, maximum rock size, lift thickness and compaction test method.  This table shall be included in the QC Plan for making field decisions to ensure that each type of material is properly placed and compacted.

The plan shall include a statement that all necessary testing equipment will be provided to perform the procedures MP700.00.24, MP207.07.20, and Specification 716.3.2 and lists the required testing equipment for compaction tests.  The plan shall list the make and model of equipment for proof rolling and its weight per Specification 716.3.2.  The plan shall list the make and mole and operating weight of the roller(s) to be used for the soft shale tests and per Specification 716.1.1.3.

List the type of compaction gauge to be used (…i.e., Troxler 3430, etc).  The calibration frequency must be acceptable to the Division.  Nuclear gauges must be calibrated at least once every two years.  This information shall be given to the Division upon their request.

Outline the procedure for performing a stability check on nuclear gauges which are not within the tolerance range for standard counts during the interval between calibrations. Standard counts derived during the stability check for stable gauges may be used in lieu of the manufacturer's standards. Gauges found to be unstable cannot be used until repaired and calibrated.

Include in the plan the lot and sublot sizes to be used for testing each type of installation. During construction, some flexibility in lot sizes may be made if the situation warrants in order to maintain a workable system. For example, two or more areas containing small quantities of embankment material might be combined into one lot at the Contractor's option and subject to the Division's approval.

Specify the maximum time period for completion of a lot of embankment material.   As a guide, if the desired lot size cannot be obtained within seven calendar days, then the material placed up to that time would constitute the lot and the specified number of tests for a lot would still be performed.

Specify in the plan when quality control tests for base and subgrade will be performed. Quality control tests are to be performed after the material has been shaped and final rolling has been completed.

The Contractor is responsible for the accuracy of their individual testing and calculations.

List the forms and method of distribution for tests and measurements.

Compaction test results are reported on forms specified in MP 207.07.20 and MP700.00.24. The forms are supplied by the Division. Each form consists of an original and one copy.  The original of a completed form is submitted to the Division's project supervisor and the other copy is for the Contractor's records.

Indicate the length of time after tests and measurements are completed that documentation will be provided.

#### Test results and measurements are made available to project personnel for review on a daily basis. Formal submission of measurements should be made within 24 hours after the measurements are taken and test results within 24 hours after testing of a lot is completed.

#### Tests performed in a lot before final rolling is completed should be submitted to the Project Supervisor and retained in the project files. This includes test documents for failing lots, moisture checks, etc.

List the compaction equipment giving the quantity, make, model, and weight or applied force at which each roller will be operated. If ballast will be added to a roller, indicate the type and quantity of ballast and the method for verifying the gross weight. Attach the manufacturer's specifications for compaction capabilities for each roller to the plan or state the procedure for verifying the compaction capabilities of each roller in cases where the manufacturer's specifications are not available.  This equipment shall meet the requirements as per 207.7.5 of the WVDOH Standards and Specifications

Indicate in the plan that a minimum of a 10-ton (9.07 Mg) roller will be used for testing as per MP 700.00.24 for soil and granular material only.

Rollers used to breakdown soft shale shall be in accordance with 716.1.1.3  of the Standard Specifications and shall have a minimum of 1.5 tons per linear foot of roller or drum.

### .

Specify the method by which proof rolling will be conducted on embankment materials.  The materials to be proof rolled are summarized in Table B (attached).

List the number of passes to be made and corrective measures if soft areas are detected.  Documentation should include the type of material, number of passes, and corrective action if soft areas are detected.

Specify the make, model, and type of proof roller. For equipment used for proof rolling If ballast will be added, explain how the gross weight will be determined for any ballast added to the operating weight. For alternate proof rollers, attach to the QC Plan the calculations used to determine that the roller meets specifications. Also, attach the manufacturer's specifications for all proof rollers to the Plan. The following calculation is used to determine if an alternate proof roller meets specifications:

- ENGLISH	Metric

- c = √(abπ)	c = √(abπ)

- 2		        50.8

- Where:

- a = weight (force) on a single tire = pounds (kg x .009807 = kN)

- b = operating tire pressure = psi (kPa)

- c = weight (force) per inch (mm) width of tire = pounds per inch (Nm)

- The weight (force) per inch (mm) width of tire must be equal to or greater than 1315 pounds (9.067 kN/mm).

Outline the procedure for notifying the Division when the test section in MP 700.00.24 will be performed. The Division should be notified a minimum of 24 hours in advance unless other arrangements acceptable to the Division can be made.

Laboratory testing for random material is not required unless the material has unusual characteristics or differs from the soil and rock data used to develop the design. Testing to develop density curves, specific gravities, organic content, etc. may be required.

A list of test procedures is contained in Section 716 of the WVDOH Standard Specifications as a guideline for required testing should the need arise for random material.

Design a plan of action for the disposition of non-specification material, such as material with excessive moisture, excessive organic content, etc.  These materials shall be stockpiled away from the embankment or fill placement areas.  The Project Supervisor should be immediately notified in the event a nonconformance situation is detected.

List the method(s) and frequencies per Table E (attached) by which lift thickness measurements will be taken.  If surveying of compacted lifts is not utilized, then the maximum loose lifts per Table C shall be measured.

TYPES OF QC PLAN

QC Plans which are intended for use on more than one project shall be defined as Master QC Plans.  Section 5.4 outlines the procedures for Master QC Plan submittal and approval.

QC Plans which are intended for use on a single project shall be defined as Project Specific QC Plans.  Project Specific QC Plans shall contain a cover letter which includes the following: project name/description, CID#, Federal and/or State Project Number.

A contractor may submit a Master QC Plan for field operations instead of a Project Specific QC Plan.

Once any QC Plan is approved for a project, the key date shall be entered in Site Manager by the appropriate District Materials personnel.   The first date entered shall be the date the Project QC Plan letter is received.  The second date shall be when the district approves the QC Plan for use on the project.

## MASTER QUALITY CONTROL PLAN

The intent of Master QC Plans is to facilitate the approval process in a more uniform manner.  A Master QC Plan can be submitted to the Division/District by the Contractor when their work in a given District is routinely repetitive for the year.

The Contractor shall submit the Master Compaction QC Plan yearly to each District in which they have work in.  If the Contractor does not have work in a given District for the year then no Master QC Plan shall be submitted to that District.

The District will review the submitted Master QC Plan and assign a laboratory reference number upon approval for future referencing.  The District will acknowledge approval of Master QC Plan to the Contractor by letter (see attachment #5), which will include the laboratory reference number and a copy of the approved Master QC Plan attached.  This will then be scanned and placed in ProjectWise under the appropriate District’s Org for that Contractor.

Once a project has been awarded, if a contractor elects to use the approved Master Compaction QC Plan on that project, the Contractor shall submit a letter requesting to use the Master QC Plan for that project.  This letter must be on the Contractor’s letterhead, be addressed to the District Engineer/Manager or their designee, and contain the following information: project number, CID#, project name/ description, type of Quality Control Plan and the laboratory reference number for the Master QC Plan (See attachment 6).

The District shall review the referenced Master QC Plan to ensure that it covers all items in the project.  If the referenced Master QC Plan is found to be insufficient for some items on the project, the District shall request the Contractor to submit additional information for quality control of those items as an addendum on a project specific basis.  When the District is satisfied with the QC Plan for this project, a letter shall be sent to the Contractor acknowledging approval (see Attachment 7), with the following attached: the contractor’s project QC Plan request letter and the Master QCP approval letter. This shall then be placed in the project’s incoming-mail mailbox in ProjectWise.

#### A Master QC Plan that has been approved for project use shall be good for the duration of that project.

#### For the use of Division Personnel, the District approval letter for this project must state the ProjectWise link to the referenced Master QC Plan for that Contractor.  (i.e., WVDOT ORGS > District Organization #> Materials > Year>Master QC Plans …)

# CeRTIFICATION & Acceptance sampling and testing

The Contractor shall certify that compaction testing and sampling is in conformance with the approved QC plan, referenced MP’s and referenced Standard Specifications in a letter format on the company’s letterhead.  The certification shall summarize what materials where encountered and the compaction method/lift thickness utilized.  The letter shall state whether any deviations from the requirements of the QC plan, MP’s, and Standard Specifications exists, and why.

Acceptance sampling and testing is the responsibility of the Division.   Quality control tests by the Contractor may be used for acceptance.

The Division shall sample and test for applicable items completely independent of the contractor at a frequency equal but not limited too to approximately ten (10) percent of the frequency for testing given in the approved Quality Control Plan.  Witnessing the contractor’s sampling and testing activities may also be a part of the acceptance procedure, but only to the extent that such tests are considered “in addition to” the ten (10) percent independent tests.

MP 700.00.50, MP 207.07.20, and Specification 716.3.2.3 outlines the procedures to be followed for acceptance of compaction testing.

Ronald L. Stanevich, PE

Director

Materials Control, Soils & Testing Division

RLS : Bbe

Attachments